Week 1: 03/02/2025

During my internship with the Quantum Nanotechnology Group (Sep–Nov 2024), I worked on solving the Schrödinger equation using analytical methods like Crank-Nicholson and Runge-Kutta, which sparked my interest in applying machine learning to quantum mechanics. The collaborative research environment and exposure to Physics-Informed Neural Networks (PINNs) motivated me to pursue my master’s project under their supervision.

Project Topic:
"Physics-Informed Neural Networks to Solve the Many-Electrons Time-Dependent Schrödinger Equation."

Key Papers Reviewed:
- Shah et al. (2022): Applied PINNs to 1D TDSE, focusing on loss function design and training challenges.
- Hao et al. (2024): Introduced structure-preserving PINNs, improving long-time stability in PDE solutions.

Research Focus:
Existing models mainly address single-electron systems, lack electron-electron interactions, and struggle with long-time evolution. My work will:
- Extend PINNs to many-electron TDSE with higher-dimensional modeling.
- Improve training stability through structured constraints and modified loss functions.

Next Steps:
- Conduct a structured review of many-electron TDSE solvers.
- Identify a benchmark system (e.g., two-electron systems, quantum dots).
- Explore causal training and domain decomposition for scalability.

This project aims to enhance PINN-based Schrödinger Equation solvers, making them more efficient and scalable for complex quantum systems.

Week 2: 10/02/2025

This week, I started by modelling a single electron of mass m trapped in a one-dimensional time-independent harmonic potential. I set the initial condition as the ground state wavefunction and applied Dirichlet boundary conditions. My goal was to use a PINN to evolve the wavefunction over time.

During testing, the model correctly predicted the initial condition, but as time progressed, the wavefunction deviated from the expected evolution, suggesting issues in training stability, loss function weighting, or hyperparameter choices.

In our weekly meeting, my supervisor suggested that I should try recreating the model from Shah et al. (2022) to gain better insights into loss function design, training strategies, and hyperparameter tuning. This paper successfully used PINNs to solve the 1D time-dependent Schrödinger equation, making it a useful reference for improving my approach.

Week 3: 17/02/2025

This week, I focused on two main tasks:
1. Recreating the 2022 Shah et al. model for solving the 1D time-dependent Schrödinger equation using PINNs.
2. Preparing and delivering a presentation on Physics-Informed Neural Networks (PINNs) and loss function equations to my supervisor and his subordinates.

The key difference in the paper's approach was the use of Hartree atomic units, where constants like mass m, Planck’s constant ℏ, and frequency ω are set to 1. Additionally the paper uses a superposition of the ground and first excited states as the initial condition.

Despite implementing these modifications, I still encountered the same issue as last week:
- The model correctly predicts the initial condition.
- However, as time progresses, the Mean Squared Error (MSE) increases significantly, causing the predicted wavefunction to diverge from the expected solution.

I also prepared and delivered a presentation covering:
- The fundamentals of PINNs, explaining how they enforce differential equations the loss function.
- The loss function formulation for solving Schrödinger’s equation, including physics loss, boundary conditions loss, and initial condition loss.

Next Steps
- Analyze the loss function and training dynamics more closely to identify possible causes of high MSE.
- Experiment with different architectures, activation functions, and optimization techniques to improve stability.
- Discuss potential hyperparameter tuning strategies in the next meeting.
Week 4: 24/02/2025

This week, I successfully recreated the baseline model from the 2022 Shah et al. paper for solving the 1D time-dependent Schrödinger equation using PINNs.

Initially, the model was prioritizing the initial condition loss and boundary condition loss over the physics loss. This prevented the network from properly learning the Schrödinger equation.
To fix this, I increased the weight assigned to the physics loss in the total loss function. This adjustment ensured that the PINN focused more on satisfying the governing equation, leading to an improved training outcome.

After tuning the loss weights, the model correctly predicted the probability density graph with a MSE of 10−5, which is acceptable according to the results in the reference paper. This confirms that the PINN is now learning the correct wavefunction evolution.

Next Steps:
As the next task, I have been instructed to:
- Test the model with separate initial conditions, using:
  - Ground state only
  - First excited state only
- Compare the accuracy and convergence for each case.
Week 5: 03/03/2025

This week, I recreated the previous model using two separate initial conditions:
- Ground state only
- First excited state only

Both models successfully learned the time evolution, and I am analyzing the differences in their training stability, loss behavior, and accuracy. This will help understand how different initial conditions impact the convergence and generalization of the PINN.

Alongside these experiments, I also continued refining the first model I had been working on. Now that I have insights from the Shah et al. (2022) model, I am applying similar loss balancing techniques and hyperparameter tuning to improve its accuracy.

This week, I also started drafting my Research Proposal report, which is due next week.

Next Steps
- Complete the research proposal draft and refine it for submission.
- Continue analyzing the results of different initial conditions in the model.
- Implement further optimizations in my original model based on new insights.